Gas Boys — Project Build Plan

Internal developer reference · React + PHP · v1.0

Stack: React (Vite) · TypeScript · Shadcn/Tailwind UI · PHP 8.3 (Laravel) · MySQL · SSR via Inertia.js or separate Next.js layer

1. WHAT WE'RE DOING BETTER THAN GASSOLUTION.CO.ZA

| Area | gassolution.co.za | Gas Boys (new) |
| --- | --- | --- |
| Gas ordering | Yes — cylinders only | Yes + service booking in same flow |
| Services coverage | Delivery only | Delivery + Repairs + Installs + CoC |
| Industrial clients | No dedicated flow | Bulk quote form for B2B |
| WhatsApp integration | Unknown | Floating button, pre-filled message |
| Reviews | Not visible | Google Reviews widget on homepage |
| Delivery zone | Not clear | Interactive coverage map (Midrand) |
| Admin dashboard | Unknown | Custom PHP dashboard for orders |
| Tech stack | Unknown / likely CMS | React + PHP — fast, no plugin bloat |
| SEO | Basic | Server-rendered, local keyword pages |
| Business hours | Not found | Shown prominently on homepage + Contact |

2. TECH STACK

Frontend

- React 18 + TypeScript (Vite build)

- Tailwind CSS + Shadcn UI (premium component layer — clean, accessible, no licensing issues)

- React Router v6 for client-side navigation

- React Hook Form + Zod for all form validation

- Axios for API calls to PHP backend

- React Query (TanStack) for caching and loading states

- Framer Motion for micro-animations (hero, service cards)

Backend / API

- PHP 8.3 + Laravel 11

- MySQL 8 database

- Laravel Sanctum for auth (admin dashboard)

- Laravel Mail for order/booking confirmation emails

- REST API — all endpoints return JSON

- WhatsApp via Twilio or Wassenger API (optional — fallback: wa.me deep link)

Hosting & Infrastructure

- Frontend: Vercel or Cloudflare Pages (static + edge)

- Backend API: cPanel shared hosting (SA-based) or VPS — Hetzner ZA

- MySQL: same host as backend

- SSL: Let's Encrypt (auto via host or Cloudflare)

- CDN: Cloudflare free tier for caching and DDoS protection

- Domain: keep thegasboysmidrand.com — point DNS to new stack

3. PAGE-BY-PAGE SPEC

Home /

Sections (top to bottom)

- Hero: Full-width, brand image, headline, subheadline, two CTA buttons: 'Order Gas Now' (primary) + 'Get a Quote' (secondary)

- Trust strip: LPG Association badge · SANS Compliant · X+ Years Experience · X+ Customers Served

- Service cards: Gas Deliveries / Repairs / Installations / CoC — each with icon, 1-line description, link

- How it works: 3-step visual for ordering (Pick size → Place order → Delivery to door)

- Delivery zone map: embedded Google Map or custom SVG showing Midrand coverage

- Customer reviews: Google Reviews widget (static fallback: hardcode 4–5 real reviews)

- Floating WhatsApp button: fixed bottom-right, links to wa.me/[number]?text=Hi%2C+I%27d+like+to+order+gas

Order Gas /order

UX flow

- Step 1 — Choose cylinder: 9kg / 19kg / 48kg — card selector with price

- Step 2 — Quantity + delivery details: address, contact number

- Step 3 — Review + submit: summary, pay-on-delivery note, submit button

- On submit: POST to /api/orders → confirmation email via Laravel Mail → WhatsApp message (if integrated)

API

POST /api/orders

body: { cylinder_size, quantity, address, contact_name, phone, email }

returns: { order_id, estimated_delivery }

Services /services

- Four service tiles: Gas Deliveries · Gas Repairs · Gas Installations · Certificate of Compliance

- Each tile links to its own dedicated sub-page (see below)

Sub-pages

- /services/deliveries — sizes, frequency, coverage area

- /services/repairs — what we fix, response time, how to book

- /services/installations — residential vs commercial, what's included, compliance guarantee

- /services/coc — what a CoC is, when you need one, how to book

Book a Service /book

Form fields

- Service type (dropdown: Repair / Installation / CoC Inspection / Other)

- Preferred date + time (date picker)

- Full name, phone, email, address

- Notes / description of issue

API

POST /api/bookings

body: { service_type, preferred_date, name, phone, email, address, notes }

returns: { booking_id, confirmation_message }

Shop /shop

- Product grid: gas cylinders, regulators, braai gas, appliances, accessories

- Filter by category sidebar

- Each product: image, name, price, 'Add to Cart' or 'Order via WhatsApp' button

- No payment gateway for Phase 1 — orders go via WhatsApp or contact form

API

GET /api/products?category=&search=

GET /api/products/:id

Bulk / Industrial Quote /quote

- For restaurants, factories, estates, commercial sites

- Fields: Company name, contact person, phone, email, gas type, estimated monthly volume (kg), site address, message

API

POST /api/quotes

body: { company, contact_name, phone, email, gas_type, volume_kg, address, message }

About Us /about

- Company origin story paragraph

- Key credentials: LPG Safety Association badge, SANS codes, years in operation

- Team or premises photo

- 'Why choose us' — 4 differentiator points

Contact /contact

- Address: 218 Whisken Road, Crowthorne, Midrand, 1686

- Phone: 011 468 1130 · 064 026 3510

- Email: sales@thegasboys.biz

- Business hours (get from client)

- Embedded Google Map

- Simple contact form → POST /api/contact

Admin Dashboard /admin (protected)

- Laravel Sanctum login — username/password

- Orders table: order_id, name, cylinder, qty, address, phone, date, status (Pending/Dispatched/Delivered)

- Bookings table: booking_id, service type, name, phone, date, status

- Quotes table: company, contact, volume, date

- Status toggle buttons on each row

- Basic CSV export for orders

4. DATABASE SCHEMA (MYSQL)

orders

id, cylinder_size ENUM('9kg','19kg','48kg'), quantity INT,

address TEXT, contact_name VARCHAR(100), phone VARCHAR(20),

email VARCHAR(100), status ENUM('pending','dispatched','delivered'),

created_at, updated_at

bookings

id, service_type VARCHAR(50), preferred_date DATE,

name VARCHAR(100), phone VARCHAR(20), email VARCHAR(100),

address TEXT, notes TEXT,

status ENUM('pending','confirmed','completed'),

created_at, updated_at

quotes

id, company VARCHAR(150), contact_name VARCHAR(100),

phone VARCHAR(20), email VARCHAR(100), gas_type VARCHAR(50),

volume_kg INT, address TEXT, message TEXT,

status ENUM('new','in_review','sent'),

created_at, updated_at

products

id, name VARCHAR(150), description TEXT, price DECIMAL(10,2),

category VARCHAR(50), image_url VARCHAR(255),

in_stock BOOLEAN DEFAULT 1,

created_at, updated_at

admin_users

id, name VARCHAR(100), email VARCHAR(100), password VARCHAR(255),

remember_token, created_at, updated_at

5. MILESTONES & CHECKLIST

Phase 1 — Discovery (Week 1)

- Get brand assets: logo (SVG), brand colours, any existing photos

- Confirm all product prices from client

- Confirm business hours, service area, phone and email

- Get Google Business profile access (for Reviews widget)

- Get domain registrar access (for DNS cutover)

- Confirm hosting preference — recommend Hetzner ZA VPS

- Agree on which pages are launch vs Phase 2

Phase 2 — Design (Week 2–3)

- Wireframes: Home, Order, Services, Book, Contact

- High-fidelity mockups in Figma (desktop + mobile)

- Client approval sign-off before any code written

- Define color palette — suggest keeping brand orange from Gas Boys logo

Phase 3 — Frontend Build (Week 3–5)

- Vite + React + TypeScript scaffold

- Tailwind + Shadcn UI setup

- React Router routes wired up

- Home page — all sections

- Order page — 3-step form with validation

- Services pages (all 4 sub-pages)

- Book a service form

- Shop / Products grid + filter

- Bulk quote form

- About Us page

- Contact page + Google Maps embed

- WhatsApp floating button on all pages

- Mobile responsive — test at 375px, 768px, 1280px

Phase 4 — Backend Build (Week 4–6)

- Laravel 11 project scaffold

- MySQL migrations for all 5 tables

- API routes: orders, bookings, quotes, products, contact

- Validation on all endpoints (FormRequest classes)

- Laravel Mail: order confirmation, booking confirmation

- Admin auth (Sanctum)

- Admin dashboard UI (can be Blade or React depending on scope)

- CORS configured for frontend origin

Phase 5 — Integration & Testing (Week 6–7)

- Connect frontend forms to API

- Test full order flow end-to-end

- Test booking flow end-to-end

- Test WhatsApp button on Android + iOS

- Google Reviews embed working

- Google Map embed working

- Confirmation emails landing (check spam)

- Admin dashboard: create/read orders and bookings

- Cross-browser test: Chrome, Firefox, Safari, Edge

- Lighthouse score: target 90+ on Performance, Accessibility, SEO

Phase 6 — SEO & Content (Week 7)

- Meta title + description on every page

- H1/H2 structure on every page

- robots.txt + sitemap.xml

- Google Search Console setup + sitemap submitted

- Google Analytics / GA4 installed

- Local SEO: include 'Midrand', 'Crowthorne', 'Gauteng' in key pages

- Alt text on all images

Phase 7 — Launch (Week 8)

- Final client review + sign-off

- Backend deployed to production server

- Frontend deployed to Vercel / Cloudflare Pages

- DNS pointed to new site

- SSL certificate active and verified

- Old WordPress site taken down (or redirected)

- 301 redirects: /shop → /shop, /about-us → /about, /contact → /contact

- Test live site on real devices

Phase 8 — Post-launch (Week 9–10)

- Monitor Search Console for crawl errors

- Fix any reported bugs

- Confirm order flow still working after 48hrs live

- Deliver admin credentials and short how-to guide to client

- Optional: hand over or set up monthly retainer

6. SEO TARGET KEYWORDS

Wire these into page titles, H1s, and opening paragraph copy:

| Keyword | Target Page | Priority |
| --- | --- | --- |
| gas delivery Midrand | Home | High |
| gas refill Midrand | Home / Order | High |
| LPG gas supplier Midrand | Home / About | High |
| gas installation Midrand | /services/installations | High |
| certificate of compliance gas | /services/coc | High |
| gas repairs Midrand | /services/repairs | Medium |
| 9kg gas bottle refill Midrand | /order | Medium |
| 19kg gas bottle Midrand | /order | Medium |
| gas supplier Crowthorne | Home / Contact | Medium |
| LPG gas for restaurants Gauteng | /quote | Low-Medium |

7. RISKS & MITIGATION

| Risk | Mitigation |
| --- | --- |
| Client delays providing content/assets | Lock content freeze in Week 1 — use placeholder text until then |
| DNS cutover causes downtime | Keep old WP site live until new site fully tested; cutover on a Tuesday (low traffic) |
| WhatsApp API has cost/approval overhead | Use wa.me deep link first — no cost, no approval, works immediately |
| Client wants scope creep mid-build | Change request form in contract — everything outside agreed scope is quoted separately |
| Old WP site malware spreads to hosting | Run malware scan before cutover; inform client they should clean the old install |
| Google ranking drop after site change | Set up 301 redirects for all existing URLs; submit new sitemap immediately |

Built by [Your Agency] · Internal use only · v1.0 · June 2026